## Slide 1: BookMe
Josh Lohner, Seth Beesley, Prosper Jibunor
1

## Slide 2: Weekly Risk Management
Working on Business Presentation
Spring Break
  Team Had a Week Off
2

## Slide 3: Iteration Lines of Code
Josh Lohner (Front-End): 0
Seth Beesley(Back-End): 0
Prosper(Tests): 0
TLOC: 661
3

## Slide 4: Test Coverage & Burndown Rate
Test Coverage: 100%
Burndown Rate: 100%
4

## Slide 5: Test Coverage & Burndown Rate (Overall)
Seth: 1 of 10 (Features)
Josh: 4 of 13 (Features)
Prosper: 1 of 10 (tests)
5

## Slide 6: Test Coverage & Burndown Rate (Iteration)
Seth: 1 of 0 (Features)
Josh: 0 of 0
Prosper: 0 of 0
5

## Slide 7: Current Milestones
Create/Finish concrete version of Login (Front-End)
Create/Finish concrete version of Login Database & Finish setting up Firebase (Back-End)
6

## Slide 8: Future Milestones
Create a usable messaging system (Front-End)
Finish on the Firebase Messaging system (Back-End)
7