## Slide 1: BookMe
Josh Lohner, Seth Beesley, Prosper Jibunor
1

## Slide 2: This Weeks Lines of Code
Josh Lohner (Front-End): 140
Seth Beesley(Back-End): 65
Prosper(Tests): 23
LOC: 228
TLOC: 1061 (Overall)
2

## Slide 3: Features Completed
Feature 2.1.1
  Addition of User Ability to Accept or Reject Appointment Invite
Feature 2.3.1
  Implement Function Calling for Frontend
Feature 2.5.1
  Creation of Calendar Skeleton
3

## Slide 4: Test Coverage & Burndown Rate (V2)
Seth: 3 of 9 Features Completed.
Josh: 10 of 11 Features Completed.
Prosper: 1 of 3 Tests Completed.
4

## Slide 5: Test Coverage & Burndown Rate (V2)
Burndown Rate: 48%
Test Coverage: 33%
5

## Slide 6: Test Coverage & Burndown Rate (Overall)
Seth: 6 of 14 Features Completed.
Josh: 10 of 11 Features Completed.
Prosper: 3 of 10 Tests Completed.
4

## Slide 7: Test Coverage & Burndown Rate (Overall)
Burndown Rate: 54%
Test Coverage: 30%
6

## Slide 8: Current Milestones
Complete Feature 2.2
  CRUD Implementation
Complete Feature 2.3
  Total Backend Implementation
Complete Integration & Unit Testing
7

## Slide 9: Future Milestones
Complete Feature 2.1.2
  Cross Checking Appointments
Complete Feature 2.4
  Sign In Verification
Complete Feature 2.5
  Calendar Creation
8