## Slide 1: BookMe
Josh Lohner, Seth Beesley, Prosper Jibunor
1

## Slide 2: This Weeks Lines of Code
Josh Lohner (Front-End): 50
Seth Beesley(Back-End): 135
Prosper(Tests): 0
LOC: 185
TLOC: 1085 (Overall)
2

## Slide 3: Features Completed
Feature 2.2
  Feature 2.2.1
  Feature 2.2.2
  Feature 2.2.3
  Feature 2.2.4
    Creation of CRUD Abilities from the backend
3

## Slide 4: Test Coverage & Burndown Rate (V3)
Seth: 2 of 5 Features Completed.
Josh: 0 of 2 Features Completed.
Prosper: 0 of 3 Tests Completed.
4

## Slide 5: Test Coverage & Burndown Rate (V3)
Burndown Rate: 15%
Test Coverage: 0%
5

## Slide 6: Test Coverage & Burndown Rate (Overall)
Seth: 10 of 14 Features Completed.
Josh: 11 of 12 Features Completed.
Prosper: 3 of 10 Tests Completed.
6

## Slide 7: Test Coverage & Burndown Rate (Overall)
Burndown Rate: 66%
Test Coverage: 30%
7

## Slide 8: Challenges
Communication
Roadblocks from life (Unexpected Occurences)
Easter
8

## Slide 9: Current Milestones
Complete Feature 3.1
  Making sure the database stores frontend data
Complete Feature 3.2
  Completion of Frontend-Backend Implementation
Complete Integration & Unit Testing
9

## Slide 10: Future Milestones
Application Beautification
10